d.ls topic split - Topic Summary

High-level overview per team, based on the current team documents

Use this document as a navigation summary. Detailed action points remain in the referenced team documents. Shared topics appear under more than one team where responsibility overlaps.

## Reference documents

| Team / area | Reference |
| --- | --- |
| DUNI IT/SAP team | DUNI_IT_SAP_team.docx |
| DUNI Marketing | DUNI_Marketing.docx |
| DUNI project team | DUNI_project_team.docx |
| Perez Ochando | Perez_Ochando.docx |
| PROLICHT | PROLICHT.docx |
| Uncovered topics | Moved into this summary at the end |

## All teams at a glance

| Area | Covered topic groups |
| --- | --- |
| DUNI IT/SAP team | SAP/PIM access, article data, SAP import/export, technical file exports, group_id data logic, SAP route impact. |
| DUNI Marketing | CI/design, customer-facing content, shop presentation, product naming, visual direction and pricing display. |
| DUNI project team | Product logic, launch scope, article structure, source-data ownership, technical product data, ordering and product decisions. |
| Perez Ochando | Material exchange, product environments, render input structure, file naming and visual cooperation. |
| PROLICHT | ERP/BOM/ABAS setup, Shopify implementation, shop data handling, render pipeline and order flow implementation. |
| Uncovered topics | Legal/compliance, final certification owner, final pricing owner and final data/content ownership decisions. |

# DUNI IT/SAP team

Reference document: DUNI_IT_SAP_team.docx

SAP, PIM, exports, article data and technical files. No Shopify responsibility.

### Access and workflow

Clarify Jira / YouTrack / SAP project management access.

Support structured handover of DUNI project data to DUNI and PROLICHT.

Defined SAP/PIM exports should reduce manual coordination overhead.

### SAP article data

Provide DUNI SAP article numbers and names for parts and assemblies.

Provide supplier article numbers and supplier article names for PROLICHT.

Provide available prices, names and SAP/PIM values.

### SAP import and ordering route impact

Check whether final lamp variants can be imported directly into SAP.

Include final material + part combinations, engines and accessories.

Clarify how SAP route affects ordering, stock flow and related articles.

### SAP / PIM exports

Export current finished lamp combinations and all existing / coming articles.

Export article numbers, prices, names and technical values.

Export Intrastat, weight, certifications, size, material and color values.

Export certification documents and LDT files / measurements.

Automated exports or file downloads are enough; no overbuilt system needed.

### Images and technical files

Clarify whether high-resolution product images are stored in SAP or PIM.

Provide existing product images, accessory images and installation manuals.

Provide certification documents where they are stored or managed in SAP/PIM.

### Shared data logic

group_id concept must not create future data exchange problems.

Pain point: current logic may mix shape/part groups with material groups.

Potential error: SAP, project data and PROLICHT systems may interpret the same group_id differently.

The group_id may have been created or managed by someone from the DUNI project team.

Need a stable concept and a way to return element type / geometry information to DUNI structures.

### Pricing source

Pricing source may need SAP/PIM clarification.

Final pricing owner still needs confirmation.

# DUNI Marketing

Reference document: DUNI_Marketing.docx

Marketing, content, visual direction and customer-facing shop presentation.

### CI / design basics

Decide design route: finished Shopify theme plus small adaptations.

Reference route: https://themes.shopify.com/themes

Provide final logo, fonts, font sizes, colors and UI basics.

Optional: CI manual and custom online design.

### Website content structure - Minimum requirements

Decide or confirm minimum website sections: Home, Modular Lamp, Products, Styles, Materials, Hospitality, Projects, Technical / Downloads, Company and Legal.

Clarify whether Marketing owns all content areas or only customer-facing parts.

Legal page ownership still needs final confirmation.

### Shop presentation decisions

Define collections and customer-facing category logic.

Define market layers such as Professional, Consumer, DUX, Smart Box and Remote.

Define SEO titles, descriptions, naming logic, filter labels and technical value presentation.

### Configurator / product page logic

Confirm no all-in-one configurator.

Show possible shape combinations as individual articles.

Use full-size previews where possible and improve preview framing.

### Product context and texts

Define product names, material names and possible material stories.

Create product description / tender text template.

AI text generation is possible only after base data is complete.

### Images and visual material

DUNI should provide high-resolution existing product images and accessory images.

Clarify source image availability in SAP/PIM.

Decide marketing/SAP resolution needs and product environment direction.

PROLICHT can export transparent PNGs; Perez Ochando can create environments.

### Pricing view

Define B2B / B2C price display, VAT/tax display, discounts and currencies.

Clarify B2B checkout bypass / invoice flow if needed.

Pricing owner remains unresolved.

# DUNI project team

Reference document: DUNI_project_team.docx

Product logic, launch scope, article structure and source-data ownership.

### Article structure

Provide DUNI SAP article numbers and names for d.ls parts and assemblies.

Provide supplier article numbers and supplier article names for PROLICHT.

Clarify if finished lamp articles and assemblies exist or must be created.

### Launch and future scope

Provide planned launches and future articles/materials beyond current launch scope.

Shop / ERP articles and BOMs need creation and checks.

Full structure helps keep database and data concepts close to reality.

### group_id concept

group_id concept must not create future data exchange problems.

Current group_id logic is unclear and may mix shape/part-based groups with material-based groups.

B1/B4/B5 look shape-related; S1/S2/S5 look material-related and may ignore article shape.

Stems had no group_id, so ST1 was created temporarily.

The inconsistent concept may have been created or managed inside the project team.

Need one stable concept and a route to return element type / geometry information to DUNI.

### Technical product range data

Explain Engine 1 / Engine 2.

Clarify Matter integration: China, Spain or both.

Explain charging tray vs direct connectivity and create/link 8-tray and 18-tray articles.

Clarify DUNI PRO / Consumer differences and compatibility matrix.

### Source data for PROLICHT shop build

Provide source documents and values PROLICHT has to use.

Define responsible owner for each data area.

Provide runtime, charging, battery, lumen, CCT, CRI, dimming, IP, control and compatibility values.

Provide dimensions, material values, datasheets, manuals, certificates and spare-part information.

Export certification documents and LDT files / measurements / order measurements.

Decide which values are public, technical-download-only or internal.

### Website and shop decisions

May own or co-own Website content structure - Minimum requirements.

May need to decide shop presentation, collections, market layers and SEO naming logic.

May need to decide configurator / product page logic and customer-facing filter groupings.

### Product context, visuals and environments

Define product names, material names, material stories and base data for descriptions.

Provide high-resolution product images and accessory images or source-image access.

Decide if product images should be shown in real environments or on tables.

Coordinate environment decisions with Perez Ochando and PROLICHT.

### Market, pricing and ordering

Define market models: PRO, Consumer, DUX, Smart Box and Remote.

Define pricing source and concept: component-based vs fixed lamp pricing.

Clarify B2B / B2C, discounts, currencies and VAT/tax logic.

Decide ordering route: split PROLICHT/DUNI supply or PROLICHT as single supplier.

### Certifications, product data and packaging

Clarify certification owner and possible launch subset of target countries.

Certification topics: UV, UL, KC, CE, CB, CCC and battery certifications.

Provide measurements, weight, packaging size, fragile-material handling, Intrastat and country restrictions.

# Perez Ochando

Reference document: Perez_Ochando.docx

Design data exchange, environments and rendering inputs.

### Material exchange

Align material exchange format.

Adobe Substance could simplify exchange by decoupling materials from the 3D software.

Coordinate material references before final render updates.

### Product environments

Support decision whether shop images should show real environments or table scenes.

Perez Ochando could create shop rendering environments.

Real environments may improve perceived product quality.

### File naming rules

Use stable filenames, e.g. DLS001__Real_filename.extension.

Filenames must stay matched to geometries.

Stable names keep the rendering pipeline online.

### Image cooperation

Coordinate environment style with DUNI Marketing.

Coordinate render naming with PROLICHT.

PROLICHT can recombine materials and generate outputs.

# PROLICHT

Reference document: PROLICHT.docx

ERP, BOM, ABAS, Shopify implementation and PROLICHT-side pipeline work.

### ERP article setup

Collect purchasing part article numbers from Hong Kong ERP.

Link Hong Kong ERP part numbers to the SQLite temporary database.

Reuse Hong Kong ERP part numbers in PROLICHT ERP if possible.

### Finished lamp articles and BOM

Create DUNI finished lamp articles from stem / shade / base combinations.

Use material selections as technological options.

Create BOMs and set production in Spain.

Clarify commissioning only vs lamp assembly.

If parts ship separately, installation instructions are needed.

### Shopify shop implementation

Create the d.ls online shop in Shopify.

Set up product structure, collections and market/product layers where required.

Implement product-page logic without all-in-one configurator.

Show possible shape combinations as individual articles.

### Shopify data handling

Implement metafield handling and presentation.

Map DUNI source values into Shopify fields.

Implement technical values, compatibility fields, dimensions, material values and download links.

Implement datasheets, manuals, certificates and spare-part file links.

Provide datasheet templates or pregenerated datasheet PDFs.

### Shopify filters / SEO / URLs

Create filters from available data: shape, stem height, shade family, material, application, charging, indoor/outdoor and price range.

Create URL structure based on product names / article numbers.

Prepare title/description fields, redirect policy and future language logic.

### Shopify to ABAS and ordering routes

Get Shopify orders into ABAS ERP.

Shopify app/plugin needs reading rights for customers and products.

Python POC reads orders; ABAS order placement still missing.

Handle selected ordering route in PROLICHT systems.

Route 1: d.ls online orders lamps at PROLICHT and accessories at DUNI.

Route 2: PROLICHT acts as single supplier and ships the full order.

### Render and image pipeline

Recombine materials and renderings at PROLICHT.

Re-render if no usable DUNI source images exist.

Export transparent PNGs to DUNI if needed.

Use filenames matching article numbers and connect variant images to Shopify URLs.

### Data dependencies and pricing support

Need real article structure, final group_id concept and product source data from DUNI.

Need certificates, values, responsible owners and existing/coming articles.

Pricing source is unresolved; final logic can be implemented after ownership is clarified.

# Uncovered topics

These topics are not kept as a separate file anymore. They are included here because final ownership still needs confirmation.

### Legal / compliance owner missing

Legal Notice / Imprint.

Privacy Policy.

Cookie Policy.

Terms & Conditions.

Shipping Policy.

Return Policy.

Warranty.

Battery & Disposal Information.

### Certification ownership still needs final owner

Certification topics are listed for DUNI project team and DUNI IT/SAP team, but final owner still needs confirmation.

UV, UL, KC, CE, CB, CCC.

Battery certifications.

Target-country subset decision.

### Pricing owner unclear

Pricing is copied into DUNI project team, DUNI Marketing and PROLICHT.

One final decision owner is still needed.

Source could be DUNI, PROLICHT, SAP/PIM or Excel.

### Final decision owners to confirm

Legal pages.

Certification documents and target countries.

Final price source.

Final product data owner per field.

Final content owner for website structure if not Marketing.