# DUNI project team

Topics for product logic, launch scope, article structure and source-data ownership.

| Source | TODO - Feedback list - project overview |
| --- | --- |

## Article structure

Provide DUNI SAP article numbers for d.ls parts and assemblies.

Provide DUNI SAP article names for d.ls parts and assemblies.

PROLICHT needs supplier article numbers and supplier article names.

Clarify if finished lamp articles and assemblies already exist or must be created.

## Launch and future scope

WP_5 file was shortened to current launch articles.

Need overview of planned launches and future articles/materials.

Shop / ERP articles need to be created and checked.

BOMs need to be created.

Full structure helps keep database logic close to reality.

## group_id concept

group_id concept must not create future data exchange problems.

Current group_id logic is unclear.

Pain point: current logic may mix two concepts.

Concept 1: shape/part-based groups.

Concept 2: material-based groups.

B1, B4, B5 look like geometry / shape groups.

S1, S2, S5 look like material groups and ignore article shape.

Stems had no group_id, so ST1 was created temporarily.

This can create wrong mappings in future data exchange.

The inconsistent group_id concept may have been created or managed inside the project team.

Need one stable concept for future data exchange.

Need element type and geometry information returned to DUNI.

## Technical product range data

Explain Engine 1 / Engine 2.

Clarify Matter integration: China, Spain or both.

Explain charging tray system vs direct connectivity.

Create / link 8-tray and 18-tray articles.

Clarify DUNI PRO / Consumer differences.

Create compatibility matrix: chargers, remotes, RGB LED, light effects.

## Source data for PROLICHT shop build

Provide source documents and values PROLICHT has to use.

Define responsible owner for each data area.

Provide runtime, charging time, battery type and battery capacity.

Provide lumen, CCT, CRI, dimming, IP rating and control method.

Provide charging method and compatible charging tray.

Provide remote, Matter and DALI compatibility.

Provide dimensions and material values per component.

Provide downloadable datasheets, manuals, certificates and spare-part information.

Export certification documents.

Export LDT files / measurements / order measurements.

Decide which values are public, technical download or internal only.

## Website content structure - Minimum requirements

Home.

The Modular Lamp: how it works, shade families, base families, proportions, charging, coverings.

Products: modular lamps, ready-made lamps, accessories.

Styles: Haute Cuisine, Raw Material, Industrial, Japandi, Sculptural Naturalism, Tropical, Middle East.

Materials overview: glass, metal, wood, stone, concrete, ceramic, alabaster / opal, textile / paper / natural fibres.

Hospitality use cases: fine dining, hotel restaurant, bar, terrace, boutique hotel.

Projects: support, specifier inspiration, references.

Technical / Downloads: data, downloads, certificates, installation.

Company: about d.ls, contact, FAQ.

Legal pages need owner check: imprint, privacy, cookies, terms, shipping, returns, warranty, battery disposal.

## Shop presentation decisions

Define collections: Modular, Ready-made, Accessories, Charging.

Define market layers: Professional, Consumer, Modular PRO, PLUG Pro, DUX, Smart Box, Remote.

Define SEO content: titles, descriptions, naming logic.

Define how technical values should be shown to customers.

Define filter labels and customer-facing grouping.

## Configurator / product page logic

No all-in-one configurator.

Show possible shape combinations as individual articles.

Use full-size previews where possible.

Check if renders should fill the product preview frame better.

## Product context and texts

Define product names for valid assembly / shape combinations.

Define material names used in the configurator.

Decide if materials need a marketing story.

Create product description / tender text template.

Provide base data for AI text generation if used.

## Images and visual material

DUNI should provide high-resolution images for existing products.

DUNI should provide accessory images.

Clarify if source images are available in SAP / PIM.

Decide resolution needs for marketing and SAP.

Decide if product images should be shown in real environments or on tables.

Perez Ochando can create environments; PROLICHT can recombine materials and renderings.

## Product environments

Decide if shop product images should be shown in real environments or on tables.

Real environments could improve perceived quality.

Coordinate with Perez Ochando and PROLICHT.

## Market and product logic

Define market models: PRO, Consumer, DUX, Smart Box, Remote.

Define collections for engines, Matter and market variants.

Clarify Consumer vs Professional product split.

## Pricing view

Pricing source still unresolved.

Define effective price source: DUNI, PROLICHT, SAP or Excel.

Define concept, not final numbers yet.

Clarify component-based vs fixed lamp pricing.

Clarify B2B / B2C, discounts, currencies and VAT/tax logic.

## Ordering routes

Decide target ordering route.

Route 1: d.ls online sells, orders lamps at PROLICHT and accessories at DUNI.

Route 2: PROLICHT acts as single supplier and ships the full order.

SAP route can affect ordering and stock flow.

## Certifications and product data

Clarify responsible owner for certifications.

Check if launch can start with a subset of target countries.

Certification topics: UV, UL, KC, CE, CB, CCC.

Clarify battery certification requirements.

Provide LDT measurements and data exchange route.

Provide measurements and weight.

## Packaging and shipment

Define packaged weight.

Define package size and packaging.

Clarify material handling, especially fragile glass.

Provide Intrastat codes.

Clarify country restrictions from certifications.

## Names and descriptions

Define product names for valid assemblies / shapes.

Clarify language independence.

Define concept for name generation.

Define material names for configurator selections.

Clarify material marketing stories.

Provide base data for descriptions: size, materials, battery life, engine type.