# PROLICHT

Topics for ERP, BOM, ABAS, Shopify implementation and PROLICHT-side pipeline work.

| Source | TODO - Feedback list - project overview |
| --- | --- |

## ERP article setup

Collect purchasing part article numbers from Hong Kong ERP.

Link Hong Kong ERP part numbers to the SQLite temporary database.

Reuse Hong Kong ERP part numbers in the PROLICHT ERP if possible.

Keep data structure identical where possible to reduce coordination effort.

## Finished lamp articles

Create DUNI finished lamp articles.

Use stem / shade / base combinations.

Use material selections as technological options.

d.ls homepage must order with full article number and variation specification number.

## BOM and production logic

Create BOMs for d.ls lamps.

Set products to be produced in Spain.

Decide commissioning only vs lamp assembly.

If parts ship separately: installation instructions are needed.

Clarify printed / PDF instructions and branding: d.ls or other.

## Shopify shop implementation

Create the d.ls online shop with Shopify.

Set up product structure and collections.

Set up Modular, Ready-made, Accessories and Charging collections.

Implement market/product layers if required: PRO, Consumer, DUX, Smart Box, Remote.

Implement product-page logic without all-in-one configurator.

Show possible shape combinations as individual articles.

## Shopify data handling

Implement metafield handling and presentation.

Map DUNI source values into Shopify fields.

Implement values such as runtime, charging time, battery, lumen, CCT, CRI and IP rating.

Implement control method, charging method and compatibility fields.

Implement dimensions, material per component and download links.

Implement datasheets, manuals, certificates and spare-part file links where available.

Provide datasheet templates or pregenerated datasheet PDFs.

## Shopify filters / SEO / URLs

Create filters from available data.

Filters: base shape, stem height, shade family, material, application, charging type, indoor/outdoor, price range.

Create URL structure based on product names / article numbers.

Prepare title and description fields.

Prepare redirect policy for changed names or categories.

Prepare future language version logic if required.

## Shopify to ABAS

Get Shopify orders into ABAS ERP.

Shopify app/plugin needs reading rights for customers and products.

Python POC reads orders; ABAS order placement still missing.

Check Shopify app runtime / calendar prolongation.

## Ordering routes

Handle the selected ordering flow in the PROLICHT systems.

Route 1: d.ls online sells, orders lamps at PROLICHT and accessories at DUNI.

Route 2: PROLICHT acts as single supplier and ships the full order.

SAP route can affect ordering and stock flow.

## Render and image pipeline

Recombine materials and renderings at PROLICHT.

Re-render product images if no usable DUNI source images exist.

Export transparent PNGs to DUNI if needed.

Use filenames matching article numbers.

Adapt preview renders so low-height products are not too small.

Connect variant images to Shopify image URLs.

## Data pipeline dependencies

Need real article structure from DUNI to keep database concepts valid.

Need final group_id concept for stable data exchange.

Need product source data, certificates, values and responsible owners from DUNI.

Need product base data for product texts and tender text automation.

Need all existing and coming articles for shop database and maybe PROLICHT ERP.

## Pricing support

Pricing source is unresolved.

Clarify if pricing can be component-based or fixed per lamp.

Clarify B2B / B2C, tax, discounts and currencies.

Implement final price logic in the shop after ownership is clarified.